# ReasonGuard Progress Report

Bilalov Ravan Project Progress Summary
Period Covered: End of March 2026 – May 2026

Project Topic: ReasonGuard: Formal Bound Verification for LLM Explanations in IEC-104 ICS Network Observations

## 1. Project Objective

The purpose of the project is to investigate whether Large Language Models (LLMs) can generate unreliable or hallucinated explanations for IEC-104 industrial control system network events, and to design a verification layer called ReasonGuard that checks generated explanations against formally bounded observations.

## 2. Timeline and Completed Work

### 02/04/2026

Initial project planning and topic clarification.

Discussion of thesis direction and expected architecture.

Review of IEC-104 protocol basics and ICS network security concepts.

Preparation of Python development environment and local project structure.

### 05/04/2026

Collection and inspection of the selected IEC-104 sample dataset.

Analysis of CSV structure, feature distribution, and column meanings.

Creation of dataset summaries and feature dictionaries.

Initial experiments with parsing IEC-104 observations into structured representations.

### 11/04/2026

Development of the first Formal Bound Builder prototype.

Conversion of atomic CSV rows into machine-readable JSON formal bounds.

Definition of allowed claims, forbidden claims, and required constraints.

Creation of observation pattern logic and proxy formal classes.

### 18/04/2026

Implementation of structured LLM prompt generation.

Design of bounded prompts using formal observation metadata.

Preparation of JSON and JSONL prompt datasets.

Creation of preview and validation outputs for debugging.

### 24/04/2026

Development of synthetic response generation for validation testing.

Simulation of multiple reasoning behaviours including fabricated reasoning, contradictions, over-generalisation, and under-specification.

Creation of a first ReasonGuard violation checker prototype.

Implementation of V1–V5 violation taxonomy checks.

### 04/05/2026

Refactoring of the full project into a cleaner modular structure.

Creation of central pipeline configuration management.

Improvement of formal bound schema quality and consistency.

Addition of machine-readable constraints and structured metadata.

### Current Stage

Installation and testing of Ollama for local LLM inference.

Execution of a first real local LLM pilot using phi3:mini.

Generation of real explanation outputs from local models.

Evaluation of generated explanations using ReasonGuard.

Observation that small local models frequently produce unsupported security claims.

## 3. Current System Pipeline

The currently implemented prototype pipeline is:

IEC-104 CSV dataset → Formal Bound Builder → Structured LLM Prompts → Local/Synthetic LLM Responses → ReasonGuard Verification → Violation Reports

## 4. Current Results

20,000 IEC-104 observations successfully processed into formal bounds.

100 bounded prompts generated for pilot evaluation.

500 synthetic validation responses generated.

ReasonGuard successfully detects fabricated reasoning, contradictions, over-generalisation, under-specification, and incoherent reasoning patterns.

A real local LLM pilot using phi3:mini was completed successfully.

Initial pilot results indicate that small local models may hallucinate unsupported security interpretations even under constrained prompting.

## 5. Current Limitations

The current formal class is still a proxy observation label rather than a final automaton-derived ground-truth label.

Only a subset of the complete planned evaluation pipeline has been tested so far.

MLflow experiment tracking and large-scale evaluation are not yet integrated.

The current pilot uses a limited number of events and one local model.

## 6. Planned Next Steps

Expand evaluation to larger event sets.

Test additional local LLMs.

Integrate MLflow experiment tracking.

Improve claim extraction and semantic checking.

Prepare methodology and results sections for the final thesis document.

Conduct manual validation of selected outputs.

## 7. Overall Status

At the current stage, a working vertical prototype of the ReasonGuard architecture has been implemented successfully. The system is capable of generating formal bounds from IEC-104 observations, producing constrained prompts, running local LLM inference, and automatically evaluating explanation quality through structured violation checks.

The project is now transitioning from prototype validation toward larger-scale evaluation and thesis documentation.